# AI-POWERED BOM & QUOTATION AUTOMATION

Proposal for Starlinks | Prepared by YT | March 2026

## Executive Summary

USD 1,500

IMPLEMENTATION COST

2–3 Weeks

DELIVERY TIMELINE

USD 5–20

MONTHLY AI USAGE

~50 BOMs

PAYBACK PERIOD

Starlinks currently handles BOM and quotation requests manually, requiring 6 to 10 hours per BOM. YT proposes a lean AI-assisted BOM and quotation platform that will reduce this to approximately 30 minutes per BOM. With a catalog of approximately 92 SKUs and all product datasheets already stored in Google Drive, the solution can be delivered quickly and cost-effectively, without requiring ERP integration or large-scale infrastructure investment. The implementation is scoped at USD 1,500 with a delivery timeline of 2 to 3 weeks, and ongoing AI usage cost is estimated at USD 5 to 20 per month.

## Business Problem

Current State — Manual BOM and Quotation Process

| Current Manual Task | Why It Is Slow | Why It Is Risky |
| --- | --- | --- |
| Gathering customer requirements | Back-and-forth email/chat | Missing one field can cause a wrong BOM |
| Reading datasheets and compatibility docs | Multiple PDFs in Google Drive | Specs can be misread or skipped |
| Matching optics to device/vendor | Many SKUs and vendor combinations | Incompatibility may cause deployment failure |
| Preparing BOM + price + explanation | Manual copy/paste each time | Slow response reduces win rate |

Because optical transceiver compatibility is a controlled technical requirement — with vendors such as Cisco, Juniper, Fortinet, HPE, and Dell each publishing their own compatibility matrices and certified optics lists — a wrong recommendation can result in operational failures at the customer's site. This makes compatibility-aware AI a necessity, not a convenience.

## Proposed Solution

AI BOM Copilot for Transceiver Sales

1. Layer A — Customer Requirement Intake

AI captures customer requirements from emails or chat Asks targeted follow-up questions for missing fields:

Speed: 1G / 10G / 25G / 100G

Distance: short reach (100m–500m) or long reach (10km–80km) Application: switch uplink, server, SAN, router

Device brand and model: Cisco, Juniper, Fortinet, HPE, Dell Compatibility coding requirement

Project name, investor, timeline, quantity

2. Layer B — Product Knowledge & Matching

Searches structured product master (92 SKUs) Applies compatibility rules

Retrieves relevant datasheet evidence

Filters by speed, reach, form factor, fiber type, connector, vendor coding

3. Layer C — BOM & Quote Draft Generation

Generates recommended BOM Includes alternatives

Adds pricing, quantity, total

Produces customer-ready response draft Requires human review before sending

## Implementation Plan

Three-Phase Implementation

Phase 1: Product Data Structuring

USD 500

Duration: 4–5 working days

Scope:

Collect all 92 SKU datasheets from Google Drive

Define standard product fields

Normalize	all	SKUs	into	one

Deliverables:

Structured product master (Google Sheets / Airtable)

Compatibility reference table v1

Data quality gap report

structured master database

Build compatibility reference table Flag missing or inconsistent entries

Phase 2: AI BOM Recommendation MVP

USD 600

Duration: 5–7 working days

Scope:

Intelligent intake

customer

requirement

Missing-info detection and follow-up questions

BOM candidate matching against product master

Compatibility filtering

Alternative recommendation

Deliverables:

AI-assisted BOM intake assistant BOM recommendation engine v1

Internal review output template

Phase 3: Quote Draft Generation	USD 400

Duration: 3–5 working days

### Scope:	Deliverables:

Connect BOM output to pricing sheet

Generate draft quote with SKU, quantity, unit price, total

Include	assumptions,	alternatives, project notes

Output	as	internal	document	or Google Docs/Sheets template

AI-assisted quote draft generator Quote output template

Approval workflow

## Investment Summary

| Phase | Description | Duration | Cost |
| --- | --- | --- | --- |
| Phase 1 | Product data structuring | 4–5 working days | USD 500 |
| Phase 2 | AI BOM recommendation MVP | 5–7 working days | USD 600 |
| Phase 3 | Quote draft generation | 3–5 working days | USD 400 |
| Total | Full MVP delivery | 2–3 Weeks | USD 1,500 |

### INCLUDED:	NOT INCLUDED IN MVP:

  - 92-SKU structured product master

  - AI-assisted BOM recommendation

  - Compatibility notes and filtering

  - Quote draft generation

  - Pricing sheet integration (Google Sheets)

  - Human approval workflow

  - Internal output templates

✗ ERP integration

✗ CRM integration

✗ Customer self-service portal

✗ Advanced pricing engine

✗ Inventory / lead-time automation

✗ Deep vendor API integrations

✗ Custom mobile/web application UI

## Ongoing AI Usage Cost

| Model | Input (per 1M tokens) | Output (per 1M tokens) | Best for |
| --- | --- | --- | --- |
| Gemini 2.5 Flash-Lite | $0.075 | $0.30 | Recommended — lowest cost |
| GPT-4.o nano | $0.20 | $1.25 | OpenAI alternative |

### Typical token use per BOM request:

Input: 5,000–8,000 tokens

- Output: 800–1,200 tokens

- Cost per request: approximately $0.0006–$0.0035

| Usage Level | Requests/Month | Estimated Monthly Cost |
| --- | --- | --- |
| Light | 50–100 | USD 1–3 |
| Moderate | 100–300 | USD 3–8 |
| Heavy (for this business size) | 300–800 | USD 8–20 |

Recommended monthly AI budget: USD 5–20

## Business Case & Return on Investment

Time Savings per BOM

| Current Effort | Future Effort (AI-Assisted) | Hours Saved |
| --- | --- | --- |
| 6.0 hours | 0.5 hours | 5.5 hours |
| 8.0 hours | 0.5 hours | 7.5 hours |
| 10.0 hours | 0.5 hours | 9.5 hours |

Dollar Value of Time Savings

(Note: Labor cost assumption based on Starlinks internal rate of USD 4/hour)

| Hourly Cost | Savings at 5.5h | Savings at 7.5h | Savings at 9.5h |
| --- | --- | --- | --- |
| USD 4/hour | USD 22 | USD 30 | USD 38 |

Recommended planning assumption: Average current BOM effort: 8 hours Future effort: 0.5 hours

Hours saved: 7.5 hours per BOM

Starlinks internal labor cost: USD 4/hour

Estimated value saved per BOM: USD 30

Monthly Savings Scenarios

| BOMs per Month | Hours Saved / Month | Estimated Monthly Savings |
| --- | --- | --- |
| 5 BOMs | 37.5 hours | USD 150 |
| 10 BOMs | 75.0 hours | USD 300 |
| 20 BOMs | 150.0 hours | USD 600 |

Payback Analysis

USD 1,500

INVESTMENT

USD 30

SAVINGS / BOM

50 BOMs

PAYBACK VOLUME

~5 Months

PAYBACK TIME

Year 1 ROI Summary (at 10 BOMs/month):

Annual savings: USD 3,600 Implementation cost: USD 1,500 Net first-year gain: USD 2,100 Year 1 ROI: 140%

Important note: "While the labor rate at USD 4/hour is modest, the ROI case is further strengthened by non-monetary benefits: faster response to customers, fewer quoting errors, reduced dependency on individual staff knowledge, and improved sales capacity."

## What Starlinks Needs to Provide

| Data Source | Required | Purpose |
| --- | --- | --- |
| Product datasheets (Google Drive) | Yes | Core technical knowledge base |
| Internal SKU master / part numbers | Yes | BOM output maps to real sellable items |
| Compatibility notes per vendor/model | Yes | Core compatibility filtering |
| Pricing spreadsheet | Yes | Commercial quote output |
| Customer inquiry samples | Recommended | Trains and tests AI intake |
| Historical BOMs and quotes | Recommended | Improves recommendation quality |

## Key Assumptions & Exclusions

- All ~92 product datasheets will be shared by Starlinks from Google Drive at project start.

- Pricing will be managed from a Google Sheets file maintained by Starlinks.

- All AI-generated BOMs and quotes will be reviewed and approved by Starlinks staff before being sent to customers.

- ERP, CRM, and inventory integration are not included in this MVP scope.

- Compatibility logic in Phase 1 will focus on Starlinks' top-selling SKUs and the five main vendor families: Cisco, Juniper, Fortinet, HPE, and Dell.

- Labor cost for ROI calculation is based on Starlinks' internal estimate of USD 4/hour.

## Next Steps

- Starlinks shares all product datasheets from Google Drive with YT

- YT reviews datasheets and defines the normalized product schema

- YT delivers structured product master for Starlinks review and approval

- YT develops and tests AI BOM recommendation assistant

- Starlinks team tests the assistant with sample customer inquiries

- YT delivers quote draft generation module

- Full system delivered and handed over by end of week 2–3

Prepared by YT | March 2026 | Confidential | © YT

This document is prepared exclusively for Starlinks. All figures are estimates based on information provided.